GDPR 30-60-90-Day Roadmap A 90-day action plan to reach GDPR readiness · For SMEs · EN Legally reviewed by a certified Data Protection Officer (CIPP/E) · Provided by ETHYX · Version 1.0 · June 2026

|  | » HOW TO USE This roadmap turns GDPR compliance into a 90-day project with three phases: Discover (Days 1–30), Document & remediate (Days 31–60), and Embed & sustain (Days 61–90). Assign each action an owner and a target date, and tick it off as you go. Actions reference the companion ETHYX templates that help you complete them. Delete this box and all [placeholders] before finalising. |
| --- | --- |

How to use this roadmap

90 days is enough to move a typical SME from 'we have not really looked at GDPR' to 'we can demonstrate a credible, documented compliance position'. It will not make you perfect – it builds the foundation and the habits. Work top to bottom; later phases assume the earlier ones are done. Run the GDPR Compliance Checklist before you start and again at Day 90 to measure progress.

The three phases at a glance

| Days 1–30 – Discover & assess | Find out what personal data you hold, where it lives, and where the biggest gaps are. |
| --- | --- |
| Days 31–60 – Document & remediate | Put the core documents and contracts in place and fix the highest-priority gaps. |
| Days 61–90 – Embed & sustain | Train people, set up breach and request handling, and make compliance a routine. |

DAYS 1–30 – Discover & assess

You cannot protect or document data you have not mapped. Spend the first month building an honest picture.

→ Companion: GDPR Compliance Checklist · ROPA Template

| Action | Owner | Target date | Done |
| --- | --- | --- | --- |
| Assign overall responsibility for data protection; decide if a DPO is required. |  |  |  |
| Run the GDPR Compliance Checklist to get a baseline gap list. |  |  |  |
| Start a Record of Processing Activities (ROPA) – list every processing activity. |  |  |  |
| List every tool/processor that touches personal data (CRM, email, HR, finance, hosting). |  |  |  |
| Identify any special-category data and any AI tools in use. |  |  |  |
| Identify the top 5 risks / quick wins to tackle first. |  |  |  |

DAYS 31–60 – Document & remediate

With the picture clear, put the core paperwork in place and close the highest-priority gaps.

→ Companion: Privacy Notice · DPA · TOM Checklist Templates

| Action | Owner | Target date | Done |
| --- | --- | --- | --- |
| Publish or update your website and employee privacy notices. |  |  |  |
| Sign Data Processing Agreements (DPAs) with all processors. |  |  |  |
| Document your technical & organisational measures (TOMs). |  |  |  |
| Define and document retention periods; schedule deletions. |  |  |  |
| Record the legal basis for each processing activity in the ROPA. |  |  |  |
| Document consent records and fix any non-compliant opt-ins. |  |  |  |
| Check international transfers and put SCCs/TIAs in place where needed. |  |  |  |

DAYS 61–90 – Embed & sustain

Turn documents into behaviour. The goal is a compliance position you can maintain and demonstrate.

→ Companion: Staff Training Tracker · DPIA Template

| Action | Owner | Target date | Done |
| --- | --- | --- | --- |
| Deliver data protection training to all staff and record completion. |  |  |  |
| Put a data breach response plan in place; brief the team on the 72-hour rule. |  |  |  |
| Set up a documented process for data subject requests (access, erasure, etc.). |  |  |  |
| Adopt a DPIA process for new high-risk processing. |  |  |  |
| Assign ongoing ownership and a review cadence (at least annual). |  |  |  |
| Re-run the GDPR Compliance Checklist to measure 90-day progress. |  |  |  |

90-day summary

| 90-day status: | ☐ Not started ☐ In progress ☐ Foundation in place ☐ Maintained |
| --- | --- |
| Roadmap owner / sign-off: | ______________ (Name) ______________ (Date) |

This roadmap is provided for guidance only and does not constitute legal advice. It is based on Regulation (EU) 2016/679 (GDPR) and the German BDSG. Reviewed by a certified Data Protection Officer (CIPP/E). Provided by ETHYX – ethyx.eu. GDPR max fine: €20M / 4% of global annual turnover. Have your compliance programme reviewed by a qualified DPO or counsel. Version 1.0 · June 2026.